# 01  /  Delivery and evidence verdict

# Audited Forex H1 App

Updated application, added TP checks and duplicate-vote repair

Software verification: 121 passed, 0 failures, 0 errors, 0 skipped. Full app startup: PASS. These checks use fixtures and saved app state; they do not establish profitable market performance.

Historical portfolio improvement: NOT MEASURED. Live acceptance: FAIL / NOT QUALIFIED. The uploaded command is only partially completed because both evidence and some research work remain outstanding.

The attached ZIP lacks the referenced continuous two-year CSV. Its saved history has 4,684 rows for 34 symbols from January to September 2026, not the claimed input. Old sample caches cannot reproduce the accompanying audit. No prices, trades, rankings or return intervals have been invented.

| Claim in uploaded command | Delivery status |
| --- | --- |
| 283,516 H1 rows / 20 symbols / 2024-10-03–2026-10-03 | Not located; unverified |
| 38,104 weekend rows reconciled with broker quotes | Blocked: source CSV and executable broker quotes absent |
| Training winner TP 77 / SL 103 | Claim retained only; not reproduced or recommended |
| 241,081 validation integer pairs; none profitable | Claim retained only; not reproduced |
| Before/after EV and drawdown improvement | Not measured on identical market data |

Inputs were frozen by SHA-256. Full values and archive inventory are in input_inventory.json.

FIXED_FAST_BACKTEST_2Y_H1_ALL_SYMBOLS (3) - Copy(1).zip

58820c14f18de8bd5ac1ef4a790075d78c5363f941b319b9d82bfc68e82c04c8

Pasted markdown(4).md

0529dc6300e540df52c912cfbf0469bc42408b148338a48c1a9026df10a19ce7

Original archive: 1,137 entries, 31,355,505 expanded bytes. Code diff: 31 changed/added source and documentation files.

# 02  /  TP checks and strategy evidence

The TP column now exposes pass count, all rejection reasons and individual boolean checks. Research eligibility omits evidence gates; live eligibility requires every check. Displayed target prices are proposals, not promised reach or executable orders.

| Group | Checks |
| --- | --- |
| Market and signal | Timestamp; Executable Session; Direction; ATR; Positive Prices |
| Structural risk | Structural Stop; Hard Stop Budget; Target Distance; Net Reward Risk |
| Path quality | Spread ATR; Spike; Gap; Barrier; Horizon |
| Forecast evidence | Causal Samples; Reach Probability; Net EV; Conservative EV |
| Independent evidence | Broker Verified; Validated Calibration; Independent Acceptance |

A proposed structural stop is kept beyond the causal invalidation plus noise/spread buffer. A required stop above the budget rejects the pair. Historic stop-then-rebound evidence never widens that stop. The 103-pip and 2.9-ATR defaults are research limits, not a live recommendation.

| Canonical family | Compatibility aliases with no votes |
| --- | --- |
| S51 | S52–S54 and S71–S74 |
| S55 | S56–S58, S75–S78 and S91 |
| S59 | S60–S62 |
| S63 | S64–S66 |
| S67 | S68–S70 |
| S79 | S80–S82 |
| S83 | S84–S86 |

S55 and the S75 family are additionally equivalent under the retained hard trend gate. Thirty aliases and four contradictory IDs S87–S90 no longer contribute evidence. This leaves 86 possible owners, not 86 proven active or profitable strategies.

Removed owners are suppressed before rescue aggregation. Hit counts, active IDs, best active score and selection recompute. Missing genuine volume disables S9, S11, S20, S23, S29, S37, S42, S96 and S106; activity proxies are not called real volume.

# 03  /  Execution, forecasts and risk

| Policy | Current behavior |
| --- | --- |
| Schedule | UTC 04, 08, 12, 14, 16, 18; skip Sunday/Monday entries. Rangoon uses actual local times. |
| Ownership / fill | 03:00 H1 bar available at 04:00; next executable open fill. Signal-age ceiling 90 minutes. |
| Selection / holdings | Four ranked display slots, at most two new symbols. Skip held/ineligible rows and inspect third/fourth. |
| Holding / closure | At most 24 elapsed hours; flatten one H1 interval before the weekly closure when needed. |
| Missing evidence | No forward-fill OHLC or stale exit. Unresolved paths are censored; missing equity marks are flagged. |
| H1 uncertainty | Portfolio primary TP-first, explicit SL-first stress; adverse stop gaps use first executable open. |
| Costs | Default round-trip spread 2 + slippage .5 = 2.5 pips. Commission/financing default 0; configure real costs. |

Candidate TPs use 0.9, 1.2, 1.5, 1.85 and 2.25 ATR, adjusted to prior barriers before labeling. Forecasts use the actual final structural TP/SL pair. No target-win payout exceeds the defined TP less costs; SL forecasts retain gap loss. Rule scores and Kelly diagnostics are not win probabilities.

Final-pair labels distinguish TP, SL, BIAS, TIMEOUT and CENSORED. They require the whole interval, even after an early hit. A 24-hour trade label normally matures 25 hours after entry because the endpoint-open price becomes available to the completed-H1 engine only when that bar closes. Maximum actual holding stays 24 hours.

Empirical forecasts freeze fitting before 2025 and condition on symbol, direction, strategy family, ADX regime and volatility. Exports include reach probability at 4/8/12/18/24 hours and reach-time quartiles. The EV lower bound is an IID diagnostic; acceptance uses portfolio block evidence, which is absent here.

A regularized classifier uses disjoint chronological fit/calibration sets and a 24-hour purge. Offline Brier/bin and empirical comparison files are generated only with sufficient real labels. Numerical JSON inference is hash/policy guarded. No calibrated market model or live acceptance manifest is supplied.

Account utilities require currency, equity, broker pip values, lot rules, contract sizes and conversion quotes. Equal-pip replay cannot establish money profit or percent drawdown. Currency-unit exposures exist; empirical correlation risk and paper-tested exposure caps remain pending.

# 04  /  Command coverage: items 1–8

IMPLEMENTED means code/fixture behavior exists. PARTIAL means outstanding implementation or evidence. BLOCKED does not mean a zero-return backtest. Historical and live gates remain unpassed.

| Item / requirement | Status | Evidence or remaining work |
| --- | --- | --- |
| 1 Inputs and provenance | PARTIAL / BLOCKED | Attachment/code hashes and separate raw export exist. Session proxy flags non-executable OHLC; broker reconciliation of the claimed 38,104 weekend rows requires absent quotes. |
| 2 Timestamp ownership | IMPLEMENTED | UTC bar-open, signal at close, next executable open. Actual Rangoon local checks and stale-signal rejection have fixture checks. |
| 3 Shared owners | IMPLEMENTED WITH LIMITS | Specified strategy, target and selection modules own new outputs. Old legacy helpers remain for audit compatibility. Complete before/after market parity is unmeasured. |
| 4 Typed schema | IMPLEMENTED | Required fields pass through fast/compact exports. Rule scores are separate from probabilities; unavailable direction probability remains NaN. |
| 5 Duplicate votes | IMPLEMENTED | 30 aliases carry no votes; 86 possible canonical owners remain after 4 contradictory IDs are disabled. Removal recomputes evidence and rescue masks. |
| 6 Inactive/volume rules | PARTIAL / BLOCKED | S87–S90 disabled. Genuine-volume rules suppressed when provenance is missing. Actual inactive frequencies require the missing research input. |
| 7 Relaxation / regime gates | PARTIAL | Default 0; four training relaxation candidates and offline ablation exist. Four independent regime-specific strategy gates and plateau selection are not completed. |
| 8 Origin / rank-fill comparison | PARTIAL | STRATEGY/RESCUE/RANK_FILL are explicit; zero-hit display cannot execute. A research rank-fill counterfactual and unseen coverage benefit are not established. |

# 05  /  Command coverage: items 9–16

IMPLEMENTED means code/fixture behavior exists. PARTIAL means outstanding implementation or evidence. BLOCKED does not mean a zero-return backtest. Historical and live gates remain unpassed.

| Item / requirement | Status | Evidence or remaining work |
| --- | --- | --- |
| 9 Scheduled portfolio | IMPLEMENTED | Six checks; skip Sunday/Monday and closed proxy sessions; at most two new symbols; inspect four and skip held/ineligible symbols with reasons. |
| 10 Removal regeneration | PARTIAL / BLOCKED | Raw strategy removal regenerates rescue masks, scores and all-symbol selection. Comparison to the original exported-candidate policy is not run. |
| 11 Final-pair labels | PARTIAL / BLOCKED | Timestamped first-touch outcomes on final adjusted pairs; full-interval release and missing-path censoring tested. Executable bid/ask labels require absent data. |
| 12 EV and calibration | PARTIAL / BLOCKED | Actual defined payouts/costs; offline chronological regularized classifier, Brier/bins and empirical comparison runner. No fitted market model or validated uncertainty supplied. |
| 13 Structural risk cap | IMPLEMENTED / BROKER PENDING | Required causal invalidation plus buffer; excessive stop rejects, without widening for rebound. Emergency-stop replay exists; broker-side placement needs broker integration. |
| 14 Elapsed horizon | IMPLEMENTED / BROKER PENDING | Absolute 24h deadline, pre-closure flatten, no stale last-quote exit, censored missing path. Actual broker session calendars remain to be provided. |
| 15 Intrabar uncertainty | PARTIAL / BLOCKED | TP-first portfolio primary, SL-first stress, gap fill at executable open. No lower-timeframe bid/ask path to establish true H1 order. |
| 16 Target reach forecast | PARTIAL / BLOCKED | Final-pair candidates, conditional empirical hit horizons and reach quartiles exported. Independent drawdown-based selection and calibrated intervals are unmeasured. |

# 06  /  Command coverage: items 17–24

IMPLEMENTED means code/fixture behavior exists. PARTIAL means outstanding implementation or evidence. BLOCKED does not mean a zero-return backtest. Historical and live gates remain unpassed.

| Item / requirement | Status | Evidence or remaining work |
| --- | --- | --- |
| 17 Account risk | PARTIAL / BLOCKED | Input validation, stop sizing and currency-unit exposure utilities exist. Money/percent drawdown and empirical currency correlations require missing account/quote evidence. |
| 18 Kelly diagnostic | PARTIAL / BLOCKED | Binary approximation and bounded-return log-growth diagnostic; no automatic allocation. Conservative fractions/exposure caps have not been paper-tested. |
| 19 Chronology | IMPLEMENTED / FORWARD PENDING | Declared 2024 train, 2025 validation, 2026 parameter replay. Fitting excludes post-2024 labels. Older independent history and untouched post-freeze forward data absent. |
| 20 Research suite | PARTIAL / BLOCKED | Replay, grid, bootstrap, sensitivity, regimes, LOSO/ablation/cost stresses available. Actual runs, true rolling refit and DSR/PBO remain incomplete; no evidence is fabricated. |
| 21 Scenarios | IMPLEMENTED RUNNER / BLOCKED | Eight scenarios, three splits and four removal variants represented as 96 blocked rows. No scenario was selected from market evidence. |
| 22 Acceptance gates | DECLARED / NOT PASSED | Fixed thresholds recorded before new forward results. Broker execution, calibrated uncertainty, robustness and affordable account risk are not demonstrated. |
| 23 Delivery | PARTIAL | App, Word report, status tables, empty result schemas, diff, runner and software verification included. Actual ledgers/rankings cannot exist without research inputs. |
| 24 Measured improvement | BLOCKED | No identical-data before/after portfolio comparison was measured. No live configuration qualifies; next work is broker evidence plus model/regime completion. |

# 07  /  Scenario comparison and verification

Each scenario is represented for original, training-selected symbol removal, strategy removal, and combined removal, across TRAIN / VALIDATION / HELDOUT_PARAMETER_REPLAY. All 96 rows are BLOCKED_MISSING_DATA in scenario_comparison.csv.

| Scenario | Trades / net / EV / DD | Acceptance |
| --- | --- | --- |
| Fixed TP/SL | N/A — not run | NOT PASSED |
| Dynamic TP/Dynamic SL | N/A — not run | NOT PASSED |
| Dynamic TP/Middle Bias (no normal SL) | N/A — not run | NOT PASSED |
| Dynamic TP/Middle Bias + Emergency SL | N/A — not run | NOT PASSED |
| Fixed TP/Middle Bias (no normal SL) | N/A — not run | NOT PASSED |
| Fixed TP/Printed Dynamic SL | N/A — not run | NOT PASSED |
| Fixed TP/Higher Bias (no normal SL) | N/A — not run | NOT PASSED |
| Fixed TP/Lower Bias (no normal SL) | N/A — not run | NOT PASSED |

No scenario winner, profitable symbol, harmful strategy or rebound rate has been inferred from the app source. Empty result CSVs are labeled TEMPLATE_NOT_RUN. They are schemas, not performance evidence.

## Software evidence

| Check | Result |
| --- | --- |
| Full pytest suite | 121 passed; 0 failures; 0 errors; 0 skipped; 152.0 seconds |
| Streamlit app.py startup | PASS; no exception or displayed error |
| New numerical and causal coverage | Timestamp/local schedule, stale signals, alias votes, holds/reallocation, actual fill/cost, gap/ambiguity, closure/censoring, prefix causality, target cap, account inputs |
| Offline classifier parity | Exported JSON probabilities match fitted in-process predictions; payout ceiling tested |
| Compiled grid parity | Four integer pairs compared to event-driven replay on deterministic quotes |
| Research runner smoke | Synthetic input completes the offline pipeline; no market claims derived |
| Downloads / fast artifacts | Raw/full/first-half/second-half UI and artifact checks included |

Earlier failures and expectation migrations are recorded in verification_results.json. Fixed defects included raw export scope, a missing typed timestamp and fixture isolation. Final checks include zero default relaxation and no guaranteed target reach; none were skipped.

# 08  /  Predeclared gates and reproducibility

| Gate | Fixed rule | Current evidence |
| --- | --- | --- |
| Validation and untouched forward | Net > 0; EV > 0 | Unavailable / not passed |
| Realistic broker costs | Profit factor > 1; stress EV > 0 | Unavailable / not passed |
| Portfolio uncertainty | Weekly-block 95% EV lower bound > 0 | Not measured; at least 20 trades and 8 weeks needed |
| Temporal robustness | More than half of walk-forward folds profitable | True rolling refit not implemented/run |
| Concentration | No symbol or quarter > 50% of profit | Not measured |
| Holding / defects | Hold <= 24h; unresolved execution defects = 0 | Fixture checks pass; broker evidence missing |
| Account risk | Maximum stressed account drawdown <= 10% | Account inputs missing |
| Target neighborhood | Nearby targets retain result | Runner available; not measured |

The baseline split is 3 Oct–31 Dec 2024 training, calendar 2025 validation, and Jan–3 Oct 2026 parameter replay. The 2026 period may already have influenced development. It is not called untouched forward data. Monthly purged validation is fixed-parameter evaluation, not rolling walk-forward model refitting.

Run the app with Python 3.12: install requirements.txt, then streamlit run app.py. Install requirements-test.txt and run python -m pytest tests -q --junitxml=reports/verification.xml. The audited README contains full startup details.

Research invocation with the actual source CSVs:

python research/audit_runner.py --csv first.csv --csv second.csv --output reports/research_run --full-suite --exhaustive-grid

This performs regeneration, offline calibration where sufficient, training-selected removals, scenarios/splits, bootstrap, sensitivity, LOSO and ablation. The new 10–500 grid is not a reproduction of the missing legacy candidates. Above-budget pairs are research diagnostics. No run automatically enables live eligibility.

DSR/PBO needs a valid independent return matrix and defensible effective trial estimate. The runner records it as NOT_RUN. Lower-timeframe reconstruction, original-policy comparison, rank-fill counterfactual, separate regime strategy gates and true rolling refits still require further work.

Evidence bundle: attachment/source hashes, diff and change manifest; 96-row blocked scenario table; result schemas; final pytest XML/log; startup result; command coverage; frozen policy/splits/gates. Original dated reports are retained as historical app content.

# 09  /  Final decision and conditional intervals

Software repair passes the delivered regression checks. The full requested empirical audit is incomplete. No live configuration qualifies.

| Conditional output | Interval / probability | Decision |
| --- | --- | --- |
| TP first by 4 / 8 / 12 / 18 / 24 hours | N/A — no valid research fit | UNVERIFIED |
| Expected target reach time / p25–p75 | N/A — no valid research fit | UNVERIFIED |
| Expected net pips / conservative bound | N/A — no valid research fit | UNVERIFIED |
| Validation / forward portfolio EV interval | N/A — no market replay | NOT PASSED |
| Before / after net and drawdown change | N/A — identical-data comparison absent | NOT MEASURED |
| Software regression / app startup | 121 passing tests / startup passed | PASS |
| Live acceptance / account stress | Independent evidence and account data absent | FAIL / NOT QUALIFIED |

The next concrete step is to provide the actual two-year continuous OHLC source and original audit policy/candidate exports, obtain executable broker bid/ask/session evidence and account inputs, and freeze newly collected forward data. Reconcile weekend records before fitting or accepting any strategy.

Complete independent gates for pullback continuation, breakout retest, range reversion and transition; run rank-fill and controlled legacy counterfactuals; add genuine rolling refits and an independent-trial DSR/PBO analysis. Then execute the declared runner and judge all scenarios against unchanged thresholds.

Success will mean measured, robust improvement on identical data and costs plus an untouched forward pass. Added filters and fewer duplicate votes alone are not evidence of positive returns. Unavailable figures remain unavailable; a failed scenario stays failed.

Deliverable integrity: no manufactured OHLC, no fabricated trades, no invented probabilities and no guaranteed positive forecast. Original feature modules remain in the package. Only the audited decision paths and documented display/export behavior were changed.